HAWAII WELLNESS

Outreach Pipeline — Handoff Document

Prepared: April 7, 2026  ·  Prepared by: HW AI Operations

Purpose of This Document

This document summarizes the full state of the Hawaii Wellness outreach pipeline — what has been built,
what has been sent, where the mockup program stands, and the open decisions needed to move forward.
Intended audience: Marcus Woo + HW board / operating partners.

# 1. Executive Summary

Hawaii Wellness (hawaiiwellness.net) is a directory and services platform for holistic wellness practitioners across the Hawaiian Islands. To date, the team has built a comprehensive outreach pipeline that spans data ingestion, practitioner enrichment, email campaigning, and a custom website mockup program designed to convert unclaimed listings into paying website clients.

What has been built

- A 47-script Python data pipeline that ingested, classified, deduplicated, and enriched ~3,847 wellness listings from Google Maps and web sources across 4 islands.

- A campaign infrastructure (Supabase + Resend) with segmented email templates, send tracking, and reply logging.

- A website scoring engine that evaluated 295 practitioner websites and ranked them by quality — surfacing the weakest as sales targets.

- A mockup program: 24 custom single-page HTML websites built for warm outreach targets, each tailored to the practitioner's modality, palette, and location.

- A full-stack web application (React + TypeScript + Supabase + Stripe) at hawaiiwellness.net with directory, practitioner dashboards, subscription billing, and admin panel.

What has been sent

- Phase 1 (Warm Outreach): 43 targeted emails to practitioners with mockup-supported pitches (28 on March 31 + 15 on April 3, 2026).

- Phase 2 (Bulk Outreach): 152 additional emails to unclaimed Big Island practitioners in four batches on April 6, 2026.

- Social Proof Blast: 244 emails to all unclaimed Big Island contacts on April 7, 2026.

| Campaign Phase | Date Sent | Volume |
| --- | --- | --- |
| Phase 1a — Warm mockup outreach | Mar 31, 2026 | 28 emails |
| Phase 1b — Warm mockup outreach | Apr 3, 2026 | 15 emails |
| Phase 2 — Bulk Big Island (4 batches) | Apr 6, 2026 | 152 emails |
| Social Proof blast | Apr 7, 2026 | 244 emails |
| TOTAL |  | 439 emails |

⚠️ As of April 7, 2026 — No Conversions Tracked Yet The campaign infrastructure tracks opens, clicks, replies, and upgrades. As of this handoff, zero conversions have been recorded in the tracking table. This is not surprising given the recency of sends — follow-up cadence and reply monitoring are the immediate next actions.

# 2. Data Pipeline Architecture

The pipeline is a 47-script Python system (scripts 00–46) organized into logical phases. Each script produces a JSONL or JSON output file in pipeline/output/. The pipeline runs locally and connects to Supabase (the production database) via a service-role client.

## Phase A — Data Ingestion (Scripts 00–13)

Discovers, crawls, and loads wellness practitioner listings from Google Maps and web sources into the DB.

| Scripts | What it does |
| --- | --- |
| 00–05 | Brave Search API seeding, URL crawling, entity extraction, deduplication, junk filtering |
| 06–08 | Image extraction, download, S3 upload, and Supabase upsert |
| 09–13 | Google Maps API search + detail pull, AI classification, dedup, Supabase upsert. ~3,847 GM listings processed total. |

## Phase B — Enrichment & Cleanup (Scripts 14–27)

Classifies, normalizes, and enriches the raw listing data in the DB.

| Scripts | What it does |
| --- | --- |
| 14–15 | Claude-assisted modality classification + reclassification passes |
| 16–20 | Center-practitioner linking, medicine type cleanup, island normalization, modality normalization |
| 21–24 | Cross-reference reporting, website enrichment scoring (295 listings scored), contact verification, email hunting |
| 25–27 | DB deduplication, name extraction, post-ingest cleanup |

## Phase C — Search & Taxonomy (Scripts 30–33)

Builds the taxonomy-powered search layer on top of the directory. 5 sprints complete, Sprint 5 partially deployed.

- 7-axis taxonomy (modality, concern, approach, provider type, format, audience, geography) with ~130 terms and ~315 aliases.

- Hybrid search RPC: full-text (30%) + embedding (20%) + taxonomy overlap (20%) + completeness (10%) + tier (10%) + freshness (10%).

- Script 32 generates 384-dim sentence embeddings for every listing — migration pending Supabase dashboard SQL editor.

## Phase D — Campaign & Outreach (Scripts 40–46)

Runs the email outreach program. Uses Resend as the email provider and Supabase's campaign_outreach table for state tracking.

| Script | Purpose |
| --- | --- |
| 40 — init | Seeds the campaign_outreach table from the practitioners/centers DB |
| 41 — segment | Categorizes contacts: unclaimed / premium / featured / bad_contact |
| 42 — send | Core send engine: selects template by segment, sends via Resend, logs to Supabase |
| 43 — sync | Pulls Resend webhook events (opens, clicks, bounces) back into campaign_outreach |
| 44 — export | Exports campaign state to JSON for reporting |
| 45 — phase2 batch | Builds the Phase 2 bulk send batch from unclaimed Big Island contacts |
| 46 — social proof | Sends the social proof touch to all unclaimed contacts who haven't replied or been marked bad |

# 3. Website Mockup Program

The mockup program is the primary revenue driver for the website design service. The concept: identify practitioners with weak or missing websites, build a custom HTML mockup for each one before sending outreach, then pitch the mockup in the email. The prospect sees a real preview of their potential site — not a proposal.

## How a Mockup is Built

- Practitioner data (name, bio, modalities, address, phone, email, website URL) is pulled from the Supabase DB.

- The website-designer skill selects a palette and typography system matched to the modality (e.g., Hawaiian Elemental for Lomilomi, Warm Authority for Naturopaths, Rose & Sage for Midwifery).

- A full single-page HTML site is generated — responsive, fast-loading, no framework — with sections tailored to the practitioner's modality narrative arc.

- The file is saved to pipeline/output/mockups/{listing_id}.html and linked in the outreach email.

- The outreach email (via aloha@hawaiiwellness.net) references the mockup at hawaiiwellness.net/preview/{listing_id}.

## Pitch & Pricing

The offer in the outreach emails:

- Kamaʻāina rate for Big Island practitioners: $497 one-time

- Includes: custom design, mobile optimization, 6 months hosting, 6 months premium listing on Hawaii Wellness

- Outreach is personalized — references the specific weakness found on the practitioner's current site

## Mockups Built — All 24

| Practitioner / Center | Modality | Location | Pitch Angle |
| --- | --- | --- | --- |
| Laura A. Powers, L.Ac. | Acupuncture / TCM | Hilo, BI | 15-year-old site |
| Napa Thai Massage | Massage | Hilo, BI | GoDaddy filler email live |
| Ann Rothstein, LMT | Integrative Massage | Holualoa, BI | Lives on clinic's page, no own site |
| Dr. Cheri Wood, ND ★ | Naturopathic | Kailua-Kona, BI | No website at all |
| ʻŌhiʻa Midwifery & Wellness ★ | Midwife / Women's Health | Waimea, BI | Under construction notice |
| Sylvie Gendron ★ | Lomilomi / Watsu | Pāhoa, BI | Sparse Wix, thin content |
| Christy Mulvey | Lomilomi / Intuitive | Kailua-Kona, BI | Ready to send |
| Hawaii Spine Chiropractic | Chiropractic | Kailua-Kona, BI | Weak site, score 5 |
| Joan Maute | Reiki | Big Island | Warm lead |
| Teresa Navarro | Massage | Big Island | Warm lead |
| Lilia Cangemi — Dolphin Dance | Aquatic / Watsu | Big Island | Score 42, thin site |
| Dr. Doherty Chiropractic | Chiropractic | Waimea, BI | Score 52 |
| Hale Hoʻōla Hawaiian Healing Arts Center | Hawaiian Healing / Spa | Volcano, BI | Score 52 |
| Ka Lima Hana Kukui (Lomilomi) | Lomilomi | Kailua-Kona, BI | Warm lead |
| Tri Health Ayurveda Spa | Ayurveda / Spa | Kilauea, Kauaʻi | Domain parked |
| Captain Cook Pool & Spa | Spa / Pool | Captain Cook, BI | Weak site |
| Advanced Wellness and Recovery | Wellness Center | Kailua-Kona, BI | Score behind CAPTCHA |
| Pohala Lodge | Retreat Center | Honokaa, BI | Beautiful site — demo only |
| Yoga Hawaii Bodhidevi | Yoga | Big Island | Demo only |
| Hale Lomilomi o Kekaimalino | Lomilomi | Big Island | Demo only |
| Genell Howell | Unknown | Big Island | Demo only |

★ Built April 7, 2026 (most recent batch)   ·   Files: pipeline/output/mockups/{listing_id}.html

## Mockup Queue — Remaining (4 Actionable)

| # | Name | Modality | Pitch |
| --- | --- | --- | --- |
| 9 | Elizabeth Ann Fenton | Unknown | Placeholder Wix text, broken video embed |
| 10 | Hoʻohana Counseling | Counseling | Functional Wix but thin, no photos, generic |
| 11 | Nancy Jo Campbell | Unknown | Stale out-of-office notice still showing |
| 12 | Hawaii Healing Haven (center) | Wellness Center | Grammar errors, vague claims |

## Skipped Targets (Booking-Only Pages)

- Dawn Adele Mobile Massage LLC — Setmore booking page only

- Janet DeHerrera, LMT, CPT — Vagaro subdomain only

- Kona Wellness Center — GlossGenius only

Pending decision: build mockups for these anyway (strongest pitch for a replacement site) or skip entirely.

# 4. Campaign State & Email Performance

All emails are sent from aloha@hawaiiwellness.net via Resend. Delivery is tracked. Open/click/reply data is synced back to Supabase via script 43_campaign_sync.py.

## Email Templates in Use

| Template | Description |
| --- | --- |
| phase1_claim (warm mockup) | Personalized email referencing the practitioner's specific site weakness. Links to their custom mockup preview at hawaiiwellness.net/preview/{id}. Signed by Marcus. Offers $497 Kamaʻāina rate. |
| follow_up | Second touch for contacts who opened but did not reply to phase1_claim. |
| phase1_social_proof | Broader brand awareness email to all unclaimed contacts who haven't responded. References the directory and social proof. Lighter sell than phase1_claim. |

📬 Mock Preview URL Infrastructure The outreach emails reference URLs like: https://hawaiiwellness.net/preview/{listing_id} These preview routes are NOT yet built in the web app. Currently the mockup HTML files sit in the pipeline/output/mockups/ directory on the local machine. Building the /preview/:id route is a critical prerequisite before sending warm outreach emails with mockup links.

## Send Log Summary

| Batch | Date | Sent | Failed |
| --- | --- | --- | --- |
| Phase 1a — warm mockup outreach | Mar 31, 2026 | 28 | 0 |
| Phase 1b — warm mockup outreach | Apr 3, 2026 | 15 | 0 |
| Phase 2 batch (×4 runs) | Apr 6, 2026 | 152 | 0 |
| Social proof blast | Apr 7, 2026 | 244 | 1 |
| TOTAL |  | 439 | 1 |

# 5. Web Application (hawaiiwellness.net)

The web application is a production React + TypeScript + Supabase + Stripe app deployed on Vercel. It is the customer-facing product — both the public directory and the practitioner dashboard.

## What's Live

- Public directory — browse practitioners and centers by island, modality, city, session type

- Practitioner dashboard — claim/create a listing, edit profile, manage photos, set modalities

- Subscription billing — Stripe integration with Premium and Featured tier plans

- Featured slots — DB-enforced 5/island cap on featured listings

- Admin panel — ~2,800-line admin UI for managing all listings, tiers, flags, and articles

- Blog — admin-managed articles with slug-based routing

- Auth — Supabase magic link (primary) + password sign-in

- Taxonomy-powered search — hybrid FTS + embedding + taxonomy RPC (Sprint 1–4 complete)

## What's Pending / Not Yet Deployed

| Item | Status |
| --- | --- |
| /preview/:listing_id route | NOT BUILT — critical for warm outreach emails |
| Search taxonomy migration (000000–000007) | Migrations written, not yet applied to Supabase |
| Backfill pipeline (scripts 30–32) | Written, not yet run — needs migration first |
| Newsletter (Resend) | Edge function not yet built; RESEND_API_KEY + AUDIENCE_ID secrets needed |
| Guides/Magazine feature | Branch pushed 2026-04-07; magazine redesign, WebP hero, PDF pending |
| 41_generate_mockups.py script | Script file does not exist — mockups are being generated manually per session |

# 6. Open Decisions — What We Need to Resolve

These are the questions that need answers from Marcus and HW leadership before the next phase of work begins.

## Decision 1: Build the /preview Route

The warm outreach emails reference https://hawaiiwellness.net/preview/{listing_id}. This route does not exist yet. If any recipient clicks the link in an existing email, they will get a 404.

- Option A: Build a /preview/:id route that serves the HTML mockup file from storage — highest impact, enables all warm outreach going forward.

- Option B: Upload each mockup as a static file and link directly (faster, less elegant).

- Option C: Pause warm outreach emails until the route is live.

Recommended: Option A. Estimated build time: half a day.

## Decision 2: Follow-Up Cadence on Phase 1

43 emails were sent to targeted warm leads (with mockups). These are the highest-value contacts — they've seen their custom preview. What is the follow-up plan?

- The follow_up email template exists and is ready to send.

- Suggested timing: 5–7 business days after the initial send (around April 8–10).

- Marcus should manually review any replies before the follow-up goes out.

Question: Is Marcus actively monitoring the aloha@hawaiiwellness.net inbox for replies from the Phase 1 sends?

## Decision 3: Booking-Only Targets

Three targets have booking-only pages (Setmore, Vagaro, GlossGenius) and were skipped in mockup generation. These are arguably the warmest leads — they actively use a booking tool, meaning they have clients, but no real web presence.

- Dawn Adele Mobile Massage — Setmore

- Janet DeHerrera — Vagaro

- Kona Wellness Center — GlossGenius

Recommendation: Build mockups for all three and pitch them as full site replacements. The angle is the strongest of any target: 'Here's what you could have instead of a booking subdomain.'

## Decision 4: Automate the Mockup Script

The scheduled task expects a script at pipeline/scripts/41_generate_mockups.py that runs autonomously. This script does not exist. Mockups have been generated manually per session, which works but doesn't scale.

- The script needs to: (1) read mockup_queue.json, (2) find which listing_ids lack mockups, (3) pull data from Supabase, (4) call the website-designer generation process, (5) save the HTML.

- Requires resolving how to call the AI-assisted generation from a Python script (likely calls Claude API with the website-designer prompt + practitioner data).

Question: Should we build this script before moving on, or continue with manual generation for now?

## Decision 5: Pricing & Packaging

The current pitch is $497 one-time for design + 6 months hosting + 6 months premium listing. This is the 'Kamaʻāina rate' referenced in all outreach. Has this been validated with any test conversations or was it set without market feedback?

- Is $497 the right entry point? Could it be higher for centers vs. solo practitioners?

- Is 6 months hosting sufficient or should it be annual?

- Should there be a monthly option (e.g., $49/month) to lower the barrier?

These pricing questions are most efficiently resolved by getting a few conversations with warm leads — even if they don't convert, the feedback is invaluable.

## Decision 6: Island Expansion

The entire pipeline and all outreach to date has focused exclusively on the Big Island. The directory has listings across Maui, Oʻahu, and Kauaʻi. The pipeline supports all four islands.

- When does Maui outreach start?

- The Phase 2 bulk send (152 emails) was Big Island only — is Maui next?

Recommended sequence: Prove the model on Big Island first (conversion + response rate), then expand to Maui and Oʻahu with what we learn.

# 7. Immediate Next Actions

The following items are ready to execute — no major decisions needed — and should happen in the next 1–2 weeks.

| # | Action | Owner | Priority |
| --- | --- | --- | --- |
| 1 | Build /preview/:listing_id route in the web app | AI / Marcus | 🔴 Critical |
| 2 | Monitor aloha@hawaiiwellness.net for Phase 1 replies (43 warm leads) | Marcus | 🔴 Critical |
| 3 | Send follow-up to Phase 1 non-responders (~Apr 10) | AI / Marcus | 🟠 High |
| 4 | Build mockups for 3 booking-only targets (Dawn Adele, Janet DeHerrera, Kona Wellness) | AI | 🟠 High |
| 5 | Build remaining 4 mockups in queue (Elizabeth Fenton, Hoʻohana, Nancy Campbell, Hawaii Healing Haven) | AI | 🟡 Medium |
| 6 | Apply Supabase search migrations (000000–000007) and run backfill pipeline | Marcus | 🟡 Medium |
| 7 | Decide on mockup automation script (41_generate_mockups.py) vs. manual generation | Marcus + AI | 🟡 Medium |
| 8 | Build Resend newsletter edge function and wire signup form | AI | 🟢 Normal |
| 9 | Finalize Guides / Magazine feature on current branch | AI | 🟢 Normal |

# 8. Key File & System Reference

## Pipeline Output Files

| File | Contents |
| --- | --- |
| pipeline/output/mockup_queue.json | 14-item prioritized queue of outreach targets for the mockup program |
| pipeline/output/mockups/ | 24 HTML mockup files, named {listing_id}.html |
| pipeline/output/outreach_targets.json | 11 manually confirmed warm leads with send status |
| pipeline/output/emails/ | Finalized email copy (.md) for warm leads who received a mockup |
| pipeline/output/email_drafts/ | Draft outreach emails (.txt) for additional targets |
| pipeline/output/send_log_*.json | Per-batch send results with resend_id and status |
| pipeline/output/website_enrichments.jsonl | 295 practitioner websites scored (0–100) for quality |
| pipeline/output/mockup_run_log_20260407.md | Most recent mockup batch run log (April 7, 2026) |

## Infrastructure

| System | Details |
| --- | --- |
| Supabase | sccksxvjckllxlvyuotv.supabase.co — prod DB, auth, Edge Functions, storage |
| Stripe | Live mode, account T47YY — real charges on checkout. Do NOT test locally. |
| Resend | Email send provider. RESEND_API_KEY + RESEND_AUDIENCE_ID secrets needed for newsletter. |
| Vercel | Deployment host for hawaiiwellness.net |
| GitHub | github.com/soulseed7369/hawaii-wellness |

## Contact

| Role | Details |
| --- | --- |
| Operator | Marcus Woo — marcuswoo@gmail.com — 808-936-1394 |
| Public Email | aloha@hawaiiwellness.net |
| Website | hawaiiwellness.net |

Hawaii Wellness Pipeline Handoff  ·  April 7, 2026  ·  Confidential